# Finpliq Security Incident Response Plan

# 1. Detect

Record the source of detection, date/time, reporter, impacted system, initial evidence and any immediate customer or HMRC filing impact.

# 2. Assess

Confirm whether the event is security-related, whether customer data may be affected, whether HMRC credentials or filing data may be affected, whether service availability is affected and whether containment is urgent.

# 3. Classify

Create or update the Incident Register entry. Assign severity, category, owner and status. Use Critical for confirmed/suspected HMRC credential compromise, database breach, unauthorised filing, ransomware or compromised admin account.

# 4. Contain

Take proportionate action: disable accounts, revoke sessions, rotate secrets, disable affected integration, stop filing submissions, isolate infrastructure or apply emergency patching. Record every action in the timeline.

# 5. Investigate

Review audit logs, application logs, deployment history, database access, third-party alerts, affected users, affected businesses and filing records. Do not store secrets in the investigation notes.

# 6. Preserve evidence

Export relevant audit records, HMRC correlation/reference IDs, timestamps, communication logs and screenshots where needed. Hash or redact sensitive evidence where practical.

# 7. Recover

Patch root cause, rotate credentials, validate workflows, restore from backup if required, reconcile data, verify HMRC filing integrity and confirm platform health before reopening affected functions.

# 8. Notify

Decide whether to notify HMRC, ICO, customers, suppliers or internal stakeholders. Record decision rationale, approval and references. HMRC notification follows HMRC's published security reporting process; ICO notification follows UK GDPR assessment and the 72-hour rule where applicable.

# 9. Monitor

Increase monitoring for recurrence, failed logins, unusual filing activity, unexpected token refreshes, unusual admin actions and customer reports.

# 10. Close

Close only when containment, recovery, notification decisions and customer support actions are complete. Record closed date, owner and final status.

# 11. Lessons learned

Complete post-incident review, update controls, update documentation, create engineering tickets and review whether training or supplier changes are required.